SESSION 1 DELIVERABLE · GROUP C · CINEMATCH

# MVP Scope & Rough Sprint Backlog

| Team / Project: | Date: | Completed by: |
| --- | --- | --- |
| Group C — CINEMATCH (client: VFDA) | 22/09/2026 | Nam Tran, on behalf of Group C |

Instructions: fill in each section in order, based on your team's Product Design Package (from DBIZ2). This is the official deliverable of Session 1 - it feeds directly into Session 2 (Specification).

# 1. Problem Statement

What problem is the user facing? 1-2 sentences - keep the solution out of this section.

| Problem statement | International producers who consider shooting in Vietnam cannot find out in advance what their project will need — which story content will be examined closely, which locations fit their scenes, which Vietnamese company must sign their service agreement, and by which date the licence dossier must be filed — so they commit money blind or choose another country. VFDA sees this demand only through scattered emails and has no structured way to serve it or report on it. |
| --- | --- |

# 2. Target User (MVP)

Who is the MVP's core user? Don't re-list every persona from DBIZ2 - pick the single highest-priority group.

| Target user | International film producers (production companies and line producers) planning to shoot part of a project in Vietnam and release it abroad — segment A. They carry the full licensing burden of Article 13 of the Cinema Law 2022 and are the users VFDA most wants to attract. |
| --- | --- |

# 3. Link to the Product Design Package (DBIZ2)

Cross-reference your team's DBIZ2 documents - don't write new content here, just cite what already exists.

| Related System Objectives | • DBIZ2 Objective 1 — connect Vietnamese and foreign filmmakers → module M4 (Vietnamese service partners). • DBIZ2 Objective 2 — information on locations across Vietnam → module M3 (location discovery). • DBIZ2 Objective 3 — support the legal procedure (licensing) → modules M2 and M5; the API link to the state licensing system stays a later-phase objective. • Source: DBIZ2 Group C Final Report and System Design v2.0, sheet 1. Schematic, §1.1 System Objectives. |
| --- | --- |
| Related Main Functions | • System Design v2.0, sheet 3. Function List: 41 capabilities / 119 subfunctions, textualised in docs/function-list.md. • MVP modules: SYS (F-SYS-01..11), M1 (F-M1-01..03), M0 (F-M0-01..09), M2 (F-M2-01..18), M3 (F-M3-01..20), M4 (F-M4-01..19), M5 (F-M5-01..08), M7 (F-M7-01..07), M10 (F-M10-01..09). • Screens: System Design v2.0, sheet 5. Screen List (docs/screen-list.md); 20 priority screens mocked and specified in docs/screens/. |

# 4. MVP Scope Priority - MoSCoW

Must = required to ship · Should = adds clear value · Could = nice to have, cuttable · Won't = explicitly out of scope this time.

| Priority | Feature / item | Notes |
| --- | --- | --- |
| Must | Accounts, six roles enforced in the database, Vietnamese / English interface (SYS) | Every other feature depends on roles being safe first |
| Must | Segment router A / B / C with reason and override (M1) | Decides which documents and steps apply; first thing a visitor sees |
| Must | Project workspace and five-gauge readiness dashboard with one next step per gauge (M0) | The product's home; every module reports into it |
| Must | 200-word content pre-check without sign-up and result with cited findings (M2) | Main conversion point; findings must cite VFDA-signed rules |
| Must | Article 13 dossier completeness check and 20-day timeline (M2) | A missing component costs the producer the 20-day processing time |
| Must | Legal rule base written and signed by the VFDA Legal Board, with audit log (M2, M10 log) | Without approved rules the pre-check has nothing to check against; screen SC-37 still needs a mockup |
| Must | Location search from a scene description, results with reasons, location detail with gated authority contacts (M3) | The most tangible value for a foreign producer |
| Must | Location data management and publishing by VFDA staff (M3) | Seed data; screen SC-35 still needs a mockup |
| Must | Partner directory (12 service groups), three-layer profiles, VFDA Verified (M4) | Article 13 makes a Vietnamese partner mandatory; screen SC-36 still needs a mockup |
| Must | Collaboration requests to confirmation, mutual NDA, document access log (M4) | Turns the directory into an actual partnership |
| Must | Document kit by segment, bilingual draft with paragraph proofreading, countdown (M5) | The Vietnamese script is a legal requirement |
| Should | Location comparison (up to 4) and primary / backup shortlist (M3) | Tier 2 in the screen list; search and detail work without it |
| Should | Provincial readiness index and province pages (M3) | Tier 2; needs platform data to be meaningful |
| Should | Notices to Provincial People's Committees through VFDA (M7) | Tier 2; depends on VFDA's mandate being confirmed |
| Should | VFDA consultation booking; public requirements library (M7, M2) | High trust value; email is an acceptable fallback at launch |
| Should | VFDA back office: content moderation, demand index, quarterly report, audit log viewer (M10) | Needed for VFDA's reporting, not for the producer's first project |
| Could | Semantic partner search; readiness trend chart; project-owner access-log viewer | Keyword search, the current gauges and the log itself are enough for launch |
| Won't | Logistics (equipment import, visas, drones), cost reference — M6 | Out of scope for this release; phase 2 |
| Won't | Showcase and two-way reviews (M8); film classification pre-check for segment B (M9) | Phase 2 |
| Won't | Integration with the state licensing system; online payments; native mobile app | Phase 3 or later; responsive web only |

# 5. Rough Sprint Backlog

A first prioritized list for Phase 1 (Sessions 2-4), preparing input for the Specification step.

| # | Item | Priority | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Reposition the product and agree the MVP scope (this document) | Must | Nam | Done |
| 2 | Textualise the Function List and Screen List (Session 4, Step 2) | Must | Group C | Done |
| 3 | Textualise architecture diagrams to Mermaid (Step 3) | Must | Group C | Done — human verification signatures pending |
| 4 | 20 screen mockups + Screen Specs (Step 4) | Must | Group C | Done |
| 5 | 9 module Spec Documents (Step 5): SYS, M0, M1, M2, M3, M4, M5, M7, M10 | Must | Group C | Done — M10 added 30/09/2026 |
| 6 | Clarify the open questions with VFDA (section 10 of each Spec Document) | Must | Nam + VFDA | Open |
| 7 | Mockups and Screen Specs for the other 21 MVP screens, incl. admin screens SC-34 to SC-41 | Must | Group C | Done 30/09/2026 |
| 8 | Development environment (Session 6): GitHub repository, Spec Kit, AI agents | Must | Group C | In progress |