# Data Model Review — CINEMATCH

Seven criteria (the first six from the Batini–Ceri–Navathe framework for conceptual models, the seventh from this process). Every result quotes its evidence. Fail here means a specific, small thing is wrong and named, not the model is unusable.

## Rubric

| Criterion | Result | Evidence quoted from the input | Minimum change proposed |
| --- | --- | --- | --- |
| 1. Completeness | Pass | Every FIELDS output that must be remembered has a column. The two that do not — SYS FR-010 search_vector TSVECTOR and FR-011 embedding VECTOR(n) — are search indexes over LOCATION and ORGANISATION_MEMBER_LAYER text that the database computes from existing columns; they belong to the physical design (indexes), which the process leaves to the Plan step (never skip a level). Runtime-only outputs (SYS FR-004 access_granted, M1 FR-003 data_retained, M4 FR-007 similarity) and Supabase Auth data (SYS FR-002 session_token, SYS §5.2 BR-004) are not stored by design. Fixed 01/10/2026: was Fail — the two index columns were reported missing. | At the Plan step, create the two indexes on LOCATION and ORGANISATION_MEMBER_LAYER (n stays [NEEDS CLARIFICATION], SYS §10). |
| 2. Correctness | Pass | All 66 relationships match the wording of their cited evidence, e.g. "a notice ... is drafted" when the interest is saved (M7 §3 US-1) → 1:1. Fixed 01/10/2026: was Fail — PRODUCER_ORGANISATION – PROFILE said every profile works for exactly one organisation; it is now zero-or-one on both sides (SYS §6.1, SYS BR-002), in 03 and 04 together; the seed's 7 staff and partner profiles have none. | — |
| 3. Minimality | Pass | No column duplicates another without a written reason. BILINGUAL_DOCUMENT.watermark (always true, M5 FR-005) is dropped; LEGAL_RULE.is_active and PROVINCE_NOTICE.province_id are kept as deliberate exceptions, each with its upkeep rule (Structural findings, minimality). The five derived entities (including M10's DEMAND_INDEX) stay out of the tables. Fixed 01/10/2026: was Fail — three derivable columns had no decision. | — |
| 4. Readability | Pass | The full conceptual ERD (46 entities, 66 relationships) stays the single source in 03; each module now has its own readable view with attributes in data/data-model-<MODULE>.md §5, and one picture per module in docs/word/data/erd-views/. Every relationship also reads as a forward and reverse sentence. Fixed 01/10/2026: was Fail — only the one large diagram existed. | — |
| 5. Extensibility | Pass | Business case tested: M6 entry logistics — temporary import of filming equipment (Won't now, phase 2, docs/prd.md §4.4). It adds new entities hanging off PROJECT (an equipment list and a customs declaration) and new DOCUMENT_TYPE rows with basis law or common; no existing table or relationship changes. | — |
| 6. Integration | Pass | BOUNDARY: passwords and tokens stay in Supabase Auth (SYS BR-004) — USER_ACCOUNT has no password column ✓; Resend's provider_message_id is kept ✓; documents are stored by path (file_path TEXT, M5 §6.1), not as bytes ✓. SCREENS now use the logical names of 04 (document_slot.state, collab_request.status = confirmed, organisation.org_name …). Fixed 01/10/2026: was Fail — SC-25, SC-27, SC-19 and 18 other Screen Specs named columns differently from FIELDS. | — |
| 7. Traceability | Pass | All 315 columns cite a FIELDS row, a §6 attribute or a §6.1 declaration, and every column has a declared type (0 type not declared). Fixed 01/10/2026: was Fail — 2 identifiers were undeclared and 62 columns had no type; both are now declared in the owning specs' §6.1. | — |

Result: 7 Pass, 0 Fail, 0 Not assessed — every slot the criteria need was present in the INPUT MAP.

### A Pass we challenge (human gate 6)

5. Extensibility — We challenge our own Pass. Test a second case the specs already hint at: a co-production with two producer organisations (M1 §5.1 FR-002 offers q3_producer = coproduction; M1 §10 asks whether it is segment A or B). PROJECT belongs to exactly one PRODUCER_ORGANISATION, and PROJECT_MEMBER links people, not companies — so a co-production needs a new associative entity between PROJECT and PRODUCER_ORGANISATION and a change to the RLS of every project-owned table. That is a structural change. Verdict after challenge: Pass for M6, Fail for co-production; the co-production question is added to M1 §10 as blocking before any project table is built.

The team must challenge at least one more Pass or Fail in class before signing below.

## Seed coverage (from S5)

34 acceptance scenarios: 29 runnable, 4 partly, 1 not runnable (M2 US-5: rule ↔ segment is not modelled). check_seed.py: PASS — 46 tables, 427 rows, 68 foreign-key columns resolve, every declared enum value is used (or its absence explained), generation is deterministic. Full table in seed/README.md.

## Consolidated open questions

All 45 questions raised in 01–04: 31 still open, 12 of them blocking; 14 resolved by the Spec Documents of 30/09/2026 or the team decisions of 01/10/2026 (listed last, with the rule that settled them). Each open row can be pasted into section 10 of the owning module's Spec Document; the From column says where it was raised.

| # | Owner | From | Question | Blocking? | Default applied | Consequence if the default is wrong | Resolution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Nam + VFDA | 01 | [NEEDS CLARIFICATION: Keep PRODUCER_ORGANISATION and ORGANISATION as two entities, or merge with an organisation type?] | Yes | Two entities | Merging later rewrites Profile, Project, COLLAB_REQUEST foreign keys and RLS policies. | Open |
| 2 | Nam + VFDA | 02 | [NEEDS CLARIFICATION: Who loads SEGMENT_RULE, SEGMENT_REQUIREMENT, DOCUMENT_TYPE, PROVINCE and PUBLIC_HOLIDAY? No function creates them — M10's Spec Document has none either.] | Yes | Loaded by seed script; VFDA edits through the database until a function exists | The M1 decision table and the M5 kit are VFDA-approved content; without an edit function every change needs a developer. | Open |
| 3 | SYS owner | 03 (OQ-03-4) | [NEEDS CLARIFICATION: Is an email delivery linked to at most one notification, or can one digest email carry several?] | No | At most one | A digest would need an association entity. | Open |
| 4 | M1 + M5 owners | 03 (OQ-03-5) | [NEEDS CLARIFICATION: Which entity links SEGMENT_REQUIREMENT to DOCUMENT_TYPE (M5 BR-004 builds the kit from segment_requirements)?] | Yes | No link drawn | The document kit cannot be generated from data (M5 BR-004) without it. | Open |
| 5 | M1 owner | 02 | [NEEDS CLARIFICATION: Does F-M1-01 read segment labels from the display dictionary (F-SYS-06) or from SEGMENT_REQUIREMENT?] | No | Display dictionary | If from SEGMENT_REQUIREMENT, labels need columns there. | Open |
| 6 | M1 owner | 04 (OQ-04-4) | [NEEDS CLARIFICATION: Should a segment decision record the decision-table version used?] | No | Yes, add segment_rule_id (drawn) and rely on the rule's version | A table change could not be audited against past decisions. | Open |
| 7 | M0 owner | 01 | [NEEDS CLARIFICATION: How is an invitation to an email without an account stored until accepted?] | Yes | invitee_email kept on PROJECT_MEMBER with user_id empty | A member row without a user breaks the "belongs to UserAccount" relationship. | Open |
| 8 | M0 owner | 04 (OQ-04-10) | [NEEDS CLARIFICATION: Add owner to PROJECT_MEMBER.permission, and which function accepts an invitation?] | Yes | Owner stored as edit + flag not modelled; acceptance by sign-in with the invited email | "Owner only" rules (M0 FR-004) cannot be enforced in the database. | Open |
| 9 | M0, M3, M10 owners | 04 (OQ-04-21) | [NEEDS CLARIFICATION: Add a creation time to PROJECT and LOCATION_QUERY so the demand index can be filtered by period (M10 FR-003, FR-005)?] | No | Not modelled; seed rows carry no creation time | Indicators cannot be computed for a month, quarter or year. | Open |
| 10 | M2 owner | 02 | [NEEDS CLARIFICATION: Which function writes COMPLIANCE_RUN? No function runs the content check on a project; F-M2-06/11/12 only speak of a synopsis.] | Yes | F-M2-12 writes COMPLIANCE_FINDING when the synopsis belongs to a project | Project content checks (M2 US-2, SC-48 for members) cannot be traced to a stored run and version. | Open |
| 11 | M2 owner | 02 | [NEEDS CLARIFICATION: Does F-M2-12 verify findings for both the guest pre-check and the project check?] | No | Yes, both | If only the pre-check, project findings would be shown unverified — breaks M2 BR-001. | Open |
| 12 | M2 owner | 03 (OQ-03-1) | [NEEDS CLARIFICATION: Is LEGAL_RULE ↔ RULE_SET_VERSION one-to-many (as M2 §6 says) or many-to-many (every version re-includes all active rules)?] | Yes | One-to-many as declared; a rule points to the version that activated it | Re-running an old check cannot reconstruct the exact rule set of that version. | Open |
| 13 | M2 owner | 04 (OQ-04-24) | [NEEDS CLARIFICATION: Since each rule version keeps its text (M2 BR-008), key LEGAL_RULE by rule_code + rule_version and point findings at that pair?] | Yes | Not changed: rule_code stays unique; one text per rule in the seed | An edited rule overwrites the text old findings must keep showing. | Open |
| 14 | M2 owner (VFDA Legal) | 04 (OQ-04-23) | [NEEDS CLARIFICATION: Which function sets LEGAL_RULE.status = retired (M2 BR-008)?] | No | Treated as an edit through F-M2-02 | Retiring a rule has no permission check or audit action of its own. | Open |
| 15 | M3 + M10 owners | 04 (OQ-04-22) | [NEEDS CLARIFICATION: Which function lets a partner submit a location photo for moderation? F-M3-03 is for VFDA staff only.] | No | Seed has partner photos as if submitted; no function is mapped | The location_image content type has no source. | Open |
| 16 | M3 owner | 04 (OQ-04-19) | [NEEDS CLARIFICATION: The location data-entry template has "18 fields" (M3 FR-002) but the I/O contract lists 17. Which field is missing?] | No | 17 as listed | One template field has nowhere to be stored. | Open |
| 17 | M4 owner | 01 | [NEEDS CLARIFICATION: Declare ORGANISATION_SERVICE and ORGANISATION_PROVINCE, or keep arrays on ORGANISATION?] | No | Arrays as declared in FR-001 | Arrays break 1NF: filtering by province and counting per service group (M3 index) becomes slower and harder to constrain. | Open |
| 18 | M4 owner | 01 | [NEEDS CLARIFICATION: Which entity records that a partner account may edit an organisation?] | Yes | None modelled; flagged | Without it RLS cannot decide who edits an organisation profile (F-M4-01). | Open |
| 19 | M4 owner | 04 (OQ-04-14) | [NEEDS CLARIFICATION: After how many days does an unanswered collaboration request expire, and is expired a status?] | No | No expiry; member withdraws | Requests stay open forever and block a second request to the same partner. | Open |
| 20 | M5 + M2 owners | 04 (OQ-04-11) | [NEEDS CLARIFICATION: Is DOCUMENT_SLOT.state stored, or derived from documents, proofreading and partner status each time?] | Yes | Stored, recomputed on each upload and status change | Stored state can disagree with the rules it summarises. | Open |
| 21 | M5 owner | 02 | [NEEDS CLARIFICATION: Which function creates DOCUMENT_SLOT rows, and which sets their state?] | Yes | F-M5-01 creates one slot per required document type when the kit first opens; state derived by rules | Without slots, F-M2-08 has nothing to count and component status cannot be stored. | Open |
| 22 | M5 owner | 04 (OQ-04-5) | [NEEDS CLARIFICATION: Does a bilingual draft refresh its project_meta when the project changes?] | No | No — regenerated only on request | Title or dates in the Vietnamese draft may be stale. | Open |
| 23 | M5 owner | 04 (OQ-04-12) | [NEEDS CLARIFICATION: Which function edits a paragraph (and so clears its proofread status)?] | No | Editing inside SC-28, not specified as a function | The reset in M5 US-2 has no function to hang on. | Open |
| 24 | M7 owner | 03 (OQ-03-3) | [NEEDS CLARIFICATION: Is a province notice drafted at the moment the interest is saved (1:1), or can an interest exist without a notice?] | No | 1:1, per M7 US-1 | If notices are optional, PROVINCE_NOTICE side becomes zero-or-one. | Open |
| 25 | M7 owner | 04 (OQ-04-1) | [NEEDS CLARIFICATION: Must a province notice keep the authority email it was sent to, even if the contact changes later?] | No | Yes — copied at send time as FR-002 already does | Replies cannot be traced to the address actually used. | Open |
| 26 | M7 owner | 04 (OQ-04-2) | [NEEDS CLARIFICATION: Is the project summary in a sent notice frozen?] | No | Frozen at send time | The province may see a summary different from what it received. | Open |
| 27 | M7 owner | 04 (OQ-04-13) | [NEEDS CLARIFICATION: Initial and cancelled values of CONSULTATION_BOOKING.booking_status?] | No | Status left empty until VFDA confirms; no cancellation (seed follows this) | Unconfirmed bookings are indistinguishable from confirmed ones; a member cannot cancel. | Open |
| 28 | M10 + M4 owners | 04 (OQ-04-20) | [NEEDS CLARIFICATION: Where is the submitted version of a partner's content kept while the last approved version stays public (M10 BR-001)?] | Yes | Not modelled; MODERATION_ITEM holds only the reference and the decision | Approving has nothing to publish, or the waiting text overwrites the public one. | Open |
| 29 | M10 owner | 04 (OQ-04-25) | [NEEDS CLARIFICATION: AUDIT_LOG.target_id is a UUID; how are actions on rows keyed by text (image_url, rule_version, doc_code) recorded?] | No | Seed logs only actions whose target has a UUID key | Some admin actions cannot name their target, which M10 US-4 requires. | Open |
| 30 | Group C (M0/M2/M3 owners) | 01 | [NEEDS CLARIFICATION: Are READINESS_VIEW, DOSSIER_CHECK, LICENSING_TIMELINE and PROVINCE_READINESS computed on read, never stored?] | No | Computed on read (database views); excluded from the ERD | If any must be stored (e.g. for audit), a table and its refresh rule must be added. | Open |
| 31 | Owners of SYS, M2 | 02 | [NEEDS CLARIFICATION: Who reads CONSENT, RULE_SET_VERSION and EMAIL_DELIVERY? Each is written but never read by a function. (SEGMENT_DECISION and PROJECT_PROVINCE are now read by F-M10-03.)] | No | Kept for audit | Write-only data costs storage and privacy review without a user. | Open |
| 32 | Nam (M10) | 01 | [NEEDS CLARIFICATION: Where does the audit log live before M10 has a Spec Document?] | Yes | Not modelled in this package | SYS BR-002 and M4 depend on it; RLS for grants cannot be audited. | Resolved 30/09/2026 — M10 now has a Spec Document: AUDIT_LOG is modelled from M10 §6 and §5.1 FR-008, append-only (M10 §5.2 BR-005). |
| 33 | Nam + VFDA Legal | 04 (OQ-04-6) | [NEEDS CLARIFICATION: What happens to projects, uploads, logs and approvals when an account is deleted (personal data law)?] | Yes | Account disabled, personal fields erased, rows kept with the link | Either orphaned rows or unlawful retention of personal data. | Resolved 30/09/2026 — SYS §5.2 BR-005: never hard-deleted; account_status = deactivated (SYS §5.1 FR-004), name and email anonymised within 30 days, created rows kept as Former member. |
| 34 | SYS owner | 03 (OQ-03-2) | [NEEDS CLARIFICATION: Do VFDA staff, partner and admin accounts also need a PRODUCER_ORGANISATION? The diagram says every profile works for exactly one.] | Yes | Exactly one, as sign-up requires org_name (SYS FR-001) | Staff and partner accounts created by an admin would need a fake producer company. | Resolved 01/10/2026 — zero or one: SYS §6.1 declares producer_org_id optional for accounts not created through sign-up (SYS BR-002); 03 and 04 corrected together. |
| 35 | SYS, M1 owners | 04 (OQ-04-17) | [NEEDS CLARIFICATION: Declare identifiers for EMAIL_DELIVERY and SEGMENT_DECISION (none in the spec; LOCATION_QUERY now has query_id, M3 FR-011).] | No | Placeholder keys *_id (type not declared) | Rows cannot be referenced from logs or support tickets. | Resolved 01/10/2026 — email_delivery_id UUID (SYS §6.1) and segment_decision_id UUID (M1 §6.1). |
| 36 | M0 owner | 04 (OQ-04-7) | [NEEDS CLARIFICATION: Can a project be deleted or only archived? What happens to its documents, requests and notices?] | Yes | Archive only; no delete | Deleting would break access logs (append-only) and sent notices. | Resolved 30/09/2026 — M0 §5.2 BR-005: archived, never deleted (stage = archived, M0 §5.1 FR-002); read-only; documents, requests and notices kept. |
| 37 | M2 owner (VFDA Legal) | 04 (OQ-04-3) | [NEEDS CLARIFICATION: When an approved rule is edited or retired, is the old text kept so old findings still show what fired?] | Yes | Keep every approved text per rule_version; never overwrite | A producer's saved result would silently change meaning. | Resolved 30/09/2026 — M2 §5.2 BR-008: rules are retired, never deleted (status = retired), and a finding keeps showing the text of the version it cited. Key change follows in OQ-04-24. |
| 38 | M3 owner | 02 | [NEEDS CLARIFICATION: Is LOCATION_QUERY stored (F-M3-10/11), and for how long?] | No | Not stored; entity kept as declared, no rows written | If stored, it holds user text (privacy) and becomes a demand signal for M10. | Resolved 30/09/2026 — stored by F-M3-11 without personal data and used for the M10 demand index (M3 §5.2 BR-009; M3 §5.1 FR-011 query_id). How long it is kept is still not stated. |
| 39 | M3 owner | 04 (OQ-04-8) | [NEEDS CLARIFICATION: Does unpublishing a location remove it from shortlists and open notices?] | No | No; it is shown as no longer published | Producers lose a shortlisted place without notice. | Resolved 30/09/2026 — M3 §5.2 BR-008: intake_status = unpublished (M3 §5.1 FR-002); shortlists and notices keep the location and show No longer published. |
| 40 | M4 owner | 02 | [NEEDS CLARIFICATION: Is COLLAB_MESSAGE in scope? No function writes or reads messages (SC-25 shows none).] | No | Out of scope; entity left unused | If in scope, a send/read function and a Screen Spec section are missing. | Resolved 30/09/2026 — in scope: F-M4-14 stores every response note and reply as a message (M4 §5.1 FR-014 message_id; M4 §5.2 BR-009). No function reads messages yet (02 anomaly kind 2). |
| 41 | M4 owner | 04 (OQ-04-9) | [NEEDS CLARIFICATION: Can an organisation be removed from the directory, and what happens to its open requests?] | No | No removal; badge expiry only | A closed company keeps receiving requests. | Resolved 30/09/2026 — M4 §5.2 BR-008: deactivated, never deleted (org_status = deactivated, M4 §5.1 FR-001); open requests closed as withdrawn, producer notified, access log kept. |
| 42 | M5 owner | 02 | [NEEDS CLARIFICATION: Is PROJECT_GLOSSARY in scope? No function writes or reads it.] | No | Out of scope; entity left unused | Translation consistency across paragraphs (SC-28) would rely on the model alone. | Resolved 30/09/2026 — in scope: F-M5-04 stores and applies the project's glossary (M5 §5.1 FR-004 glossary; M5 §5.2 BR-006). |
| 43 | M7, M2, M5 owners | 04 (OQ-04-16) | [NEEDS CLARIFICATION: Drop derivable columns (PROVINCE_NOTICE.province_id, LEGAL_RULE.is_active, BILINGUAL_DOCUMENT.watermark)?] | No | Kept as declared | Two sources of the same truth can disagree. | Resolved 01/10/2026 — watermark dropped; is_active kept with CHECK ck_legal_rule_active_matches_status; province_id kept as the province the notice was addressed to (M7 §6.1). See Structural findings, minimality. |
| 44 | Module owners | 04 (OQ-04-18) | [NEEDS CLARIFICATION: Types for all columns marked type not declared (62 columns on 30/09/2026).] | Yes | Seed uses text; generic diagram type string | The build agent will choose types itself. | Resolved 01/10/2026 — every one is declared in section 6.1 of its module's Spec Document; no column is left without a type. |
| 45 | Module owners + VFDA | 04 (OQ-04-15) | [NEEDS CLARIFICATION: Value sets of PROJECT.stage, LOCATION.intake_status, LOCATION_IMAGE.status, consultation topic, the 12 service groups and scene types.] | Yes | Values used in the seed are proposals, listed in data/seed/README.md | Code and seed invent their own values; screens and filters disagree. | Resolved 30/09/2026 — declared in §5.1: M0 FR-002 (stage), M3 FR-002 (intake_status, scene_types), M3 FR-003 / M10 FR-002 (image status — see Type conflicts), M7 FR-005 (topic), M4 FR-001 (service groups), M3 FR-007 (region), M2 FR-001/002 (rule topic). |

## Files produced

| File | Step | Status |
| --- | --- | --- |
| data/01-entity-dictionary.md | S1 | Draft — Decision column and definitions await human gate 1 |
| data/02-crud-matrix.md | S2 | Draft — Resolution column awaits human gate 2 |
| data/03-erd.mmd | S3 | Draft — renders; relationship sentences await human gate 3 |
| data/04-data-model.md | S4 | Draft — renders; type decisions applied, natural keys await human gate 4 |
| data/schema/schema-<MODULE>.sql (9) + load_check.py | S4 (physical) | Creates the database; seed loads in filename order (load_check.py: PASS) |
| data/data-model-<MODULE>.md (9) | S1–S6 per module | One file per module in the Data Model and Mockup Data layout |
| data/seed/NN_<table>.csv (46) + generate_seed.py, seed_rules.py, check_seed.py, schema.json, README.md | S5 | Check PASS |
| data/05-review.md | S6 | This file — awaits human gate 6 |

Human gate 6: the team challenged at least one result and agrees with this review. Signed: ____________________ Date: __________